# Initial Project Planning Template

| Date | 02-07-2026 |
| --- | --- |
| Team ID | xxxxxx |
| Project Name | Smart Lender – Loan Eligibility Prediction Using Machine Learning |
| Maximum Marks | 5 Marks |

## Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection. | USN-1 | As a developer, I will collect the loan eligibility dataset required for model training. | 2 | High | Pothuri Chandra Sai | 28-06-2026 | 29-06-2026. |
| Sprint-1 | Data Preprocessing | USN-2 | As a developer, I will clean, preprocess, and encode the dataset before training. | 2 | High | Pothuri Chandra Sai | 29-06-2026. | 30-06-2026 |
| Sprint-2 | Model Development | USN-3 | As a developer, I will train and evaluate the machine learning model for loan eligibility prediction. | 3 | High | Pothuri Chandra Sai | 30-06-2026 | 01-07-2026 |
| Sprint-1 | Flask Integration. | USN-4 | As a developer, I will integrate the trained model with the Flask web application for prediction. | 3 | High | Pothuri Chandra Sai | 02-07-2026 | 03-07-2026 |
| Sprint-1 | Testing & Documentation | USN-5 | As a developer, I will test the application, fix issues, and complete the project documentation. | 2 | Medium | Pothuri Chandra Sai | 03-07-2026 | 04-07-2026 |